Meeting 2

03/06/2018

# Present: Everyone

## Goals:

* Milestone 2
* Trello
* Tasks

## Discussion:

#### Scope

* “Streamlined user experience”
* The homepage will feature a form that can be used to register or login to an existing account.
* After registration/login user is taken to their Journal
* Journal entries will include date/time/location/animal sighted with option for text entry
* Database will include user journals (stretch goal: user uploaded pictures)
* Stretch goal share journals/see other journals
* API: Google Maps

#### Chatter

* Let user keep a log of animals they’ve seen based on animals that are known to be in an area, Online Journal, user upload of either pictures/description, date/time
* Robert \*really wants\* Facebook for Dogs
* ~~iNaturalist api: pulling from database of animals~~
* ~~4~~ One thing~~s~~ from API: ~~Pictures, Animals by location,~~ Map (Google? Or RGIS?)
* Live search of animal? Super hard?
* Security for passwords?
* User stories?
* Robert made a mock up!
* Jacob handled Trello set-up!

## Trello

**Eliot** on maps: Can we drop pins on the map? Use GIS collector app, use RGIS online to port map?

**Tuqa and Jun** on interface: Need database form (front end), Want login/finder/journal entry, Home page should have the login or register area, Link to My Journal

**Jacob** on server: Using industry standards for databases: SQL. Need embedding of map, javascript side

**Robert** on Database: Get database designed

**Jacob** is connecting form to the database, will work with Robert

**Joy** Scrum master/Project Manager/Float